ICEG

Charter -Education

### 1 OVERVIEW

|  |  |
| --- | --- |
| Start date | January 31, 2020 |
| End date | June 30, 2020 |
| President |  |
| Project team |  |
| Planned activities | * 3 public workshops * Webcast at the end of the public review period |
| Decision criterion | Unanimity minus one (U-1) |
| License | CC0 (<https://creativecommons.org/publicdomain/zero/1.0/deed.en>) |
| Location documentation | www.belgif.be |
| Issue logging² | *Github* |

# 2 CONTEXT

The Single Digital Gateway (SDG) is a gateway where all citizens and companies from an EU-country can find information, online procedures and services for supporting and solving problems of another EU-country.

In the context of SDG, a program called "Digital Europe for All" (DE4A), sponsored by the European Commission kicked off on January 29th and 30th in Madrid.

In this program that is coordinated by ATOS Spain, a number of member states of the EU will try to implement in a 3-year horizon 3 pilots based on an architecture that will attempt to reuse already existing EU building blocks. Each of these pilots will implement a number of use cases.

Belgium volunteered to participate a.o. in 2 use cases of the pilot "Studying abroad":

* UC2: apply for a study grant (a student of country A wants to study in country B and wants to get financial support from country B)
* UC3: recognition of studies (consultation of diplomas, possibly blockchain based)

One of the first milestones in this DE4A programme is April 2020, where the use cases should be concretely defined.

The pilot "Studying abroad" is coordinated by Slovenia (Tomaz Klobucar of the Jozef Stefan Institut).

# 3 SCOPE

# 3.1 STAKEHOLDERS

As Education is a responsibility of the Belgian communities, it would be good to involve the following parties to collect information of the current processes and the data that is used for these use cases:

* the entities of the Belgian communities responsible for Education
* educational institutions like universities, graduate schools, ..

# 3.2 SUCCESS CRITERIA

A good view on the processes in the different regions.

A data standard that can be used as input from Belgium to the work package "Semantic Interoperability Solutions" of the DE4A project.

# 4 DELIVERABLES

The following deliverables will be provided

* A document describing a data standard for the domain "Education".

# 5 MILESTONES AND TIMING

|  |  |
| --- | --- |
| Timing | Milestone |
| 2020-01-31 | Project charter |
| 2020-02-28 | First workshop |
| 2020-03-13 | Second workshop |
| 2020-05-08 | Third workshop |
| May-Jun 2020 | Public review |
| 2020-06-26 | Finalisation |